COLLABORATION AGREEMENT

Website Development & Doctor Newsletter  —  PATHMOLE Expert

| Client | Dr. Arpan Gandhi & Dr. Ashok (PATHMOLE Expert) |
| --- | --- |
| Developer | Krishna Singh — 7017737354 — krishna191217@gmail.com |
| Date | August 2026 |
| Project Deadline | August 17, 2026 |

Overview

This agreement outlines the terms for building a new, modern website for PATHMOLE Expert — built from scratch in HTML, CSS, and JavaScript — with a rule-based chatbot and a doctor case-study newsletter that publishes on the website and goes out by email to your referring doctors.

What you get:

Looks premium — Clean, clinical design that reflects the lab's credibility

Performs faster — 2–3x faster than WordPress, better for user engagement

Builds trust — Accreditation, publications, and case studies showcased properly

Keeps doctors engaged — De-identified case studies emailed to your referring doctors

Grows organically — SEO-friendly structure for better Google visibility

Stays secure — No WordPress vulnerabilities, plugin breaks, or database issues

Why Static HTML Over WordPress?

| Factor | WordPress | HTML / CSS / JS |
| --- | --- | --- |
| Speed | Slower | 2–3x faster |
| Security | Vulnerable | Highly secure |
| Maintenance | Updates needed | Minimal |
| Reliability | Can break | Never breaks |

Scope of Work

Core pages

Home — sticky top bar (Phone, Hours, Call Now, WhatsApp), hero, tagline, mission, enquiry CTA

About Us / About the Lab — founders, partnership, vision, quality philosophy

Services — Histopathology & Molecular Diagnostics (histopathology, cytology, IHC, molecular panels)

Quality & Accreditation — NABL/CAP goals, SOPs, turnaround-time commitment

Tests & reporting

Test List — tests presented with categories, symptoms/indications, and details; guided by the chatbot 'find a test' flow (no pricing shown — pricing handled via enquiry/contact)

Doctor & Patient Login — redirects to your existing Reporting Portal (link only)

Content & media

Research & Publications

Case Studies & Newsletter — de-identified case studies published on the website and emailed to referring doctors

Gallery — facility photos plus equipment/machines, their uses, and related information

Videos — embedded YouTube section

Patients & engagement

Patients — information plus a downloadable Patient Form (PDF); no online data storage

FAQ, Testimonials, Careers

Contact & extras

Contact Us — Google Maps, enquiry form, address, details

Social Media Integration

Custom Rule-Based Chatbot — answers common questions, guides users to WhatsApp / phone

Collaboration Phases

Phase 1: Website Development  —  ₹26,000

Timeline: August 2026 – August 17, 2026

Key Milestones:

Project Start: on advance payment (received)

First Draft Delivery: August 11–12, 2026

Deployment / Launch: August 17, 2026

Deliverables:

Complete website built in HTML / CSS / JS from scratch (all sections above)

Modern, fast, premium design reflecting the lab's brand

Rule-based chatbot

Doctor case-study newsletter setup (professional email + newsletter tool, doctor list import, branded template)

Basic testing and quality check

Published on the lab's domain

Payment: ₹7,000 advance to begin (received)  ·  ₹19,000 on completion, before go-live

Phase 2: Monthly Maintenance  —  ₹2,000 / month

Ongoing · billed monthly (pay at end of month) · cancellable with 30 days' notice

Included:

Text and image updates

Minor design tweaks and bug fixes

Mobile responsive adjustments

Contact / social link updates

Publishing new case studies and sending the newsletter

Not Included (billed separately):

New pages or major redesign

New features (booking, payment, etc.)

Backend / online patient-record storage

Reporting Portal API integration (beyond the redirect link)

Complex animations / video production

Content writing, logo design, photography

Investment Summary

| Phase | Description | Price |
| --- | --- | --- |
| Phase 1 | Website + Chatbot + Newsletter setup | ₹26,000 |
| Total |  | ₹26,000 |
| Phase 2 | Monthly Maintenance (optional, ongoing) | ₹2,000 / month |

Overall Project Timeline: August 2026 – August 17, 2026

Project Timeline

| Milestone | Date |
| --- | --- |
| Project Start | On advance (received) |
| First Draft | August 11–12, 2026 |
| Deployment / Launch | August 17, 2026 |

Payment Schedule

| Milestone | Amount |
| --- | --- |
| Advance (received) | ₹7,000 |
| On completion, before go-live | ₹19,000 |
| Monthly Maintenance (optional) | ₹2,000 / month |

Payment method: [ UPI / bank details ]

What I Need From You

To meet the August 17 launch, please share promptly:

Domain — purchased by you (used for the website and email; ~₹500–1,300/year). Email + newsletter tools run on free plans.

Logo, brand colors, and any brand guidelines

Test list data (test names, categories, symptoms/indications, and any sample/prep info) — no pricing needed on the site

Content for About, Services, Quality, Publications

Photos for Gallery (facility + equipment) and YouTube video links

Referring-doctor list (name + email) for the newsletter

The downloadable Patient Form (PDF)

Contact details, working hours, social media links

Terms & Notes

Revisions: Up to 2 rounds of revisions within scope are included; extra revisions or new scope are billed separately.

Support: Bugs in the delivered scope are fixed free for 14 days after launch. After that, a ₹1,000 charge applies, and continued support is covered by the agreed ₹2,000/month maintenance.

Ownership: On full payment of the balance, ownership of the website transfers to you. All accounts and the domain remain yours; I set them up on your behalf. I may show the completed site in my portfolio unless you object in writing.

Privacy (DPDP Act, 2023): All case studies — on the website and in email — are fully de-identified (no patient name, ID, photo, or identifying detail) with a disclaimer, and the newsletter includes a working unsubscribe. You confirm de-identification and hold any required consent. The website does not collect or store patient records. Your doctor list stays confidential and is used only for this project.

Timeline: Depends on timely delivery of your content and approvals; content delays extend the date accordingly.

General: I work as an independent contractor. This is the full agreement between us; changes must be agreed in writing. Governed by the laws of India. The advance is non-refundable.

Next Steps

Confirm acceptance of these terms

Share the content listed above so we stay on schedule

Weekly progress updates shared throughout

Thank you, Dr. Arpan and Dr. Ashok. Let's build a website that reflects PATHMOLE Expert's expertise and keeps your referring doctors engaged.

Accepted & Agreed by

Client Signature: __________________________     Date: ______________

Name: Dr. Arpan Gandhi

Client Signature: __________________________     Date: ______________

Name: Dr. Ashok

Developer Signature: _______________________     Date: ______________

Name: Krishna Singh  —  7017737354